MASTER PROJECT CONTEXT DOCUMENT

Three-Brand Trader Ecosystem

talontraderfunding.com | orderclone.com | chartlogger.com

Last Updated: April 7, 2026 — Upload this file at the start of every new Claude session

# SESSION LOG — Most Recent First

## Session 8 | April 7, 2026 | Vendor Strategy Final + YourPropFirm Post-Mortem

YourPropFirm meeting held with Alex X. (Sales). Full vendor documents reviewed. Strategic conclusion: YPF is eliminated. Rithmic direct partnership remains the path. Build continues in-house.

### YourPropFirm Meeting Outcome

- Met with Alex X. (not Marcel as originally scheduled)

- 26 questions document was not located in time — questions asked from memory, coverage was similar

- YPF pricing confirmed as cost-prohibitive at current stage and budget

- One-time setup: EUR 14,997. Monthly base: EUR 2,797. Rithmic per-seat: USD 35-50/user/month. Platform fee (DXtrade Futures): USD 10,000 setup + USD 2,000/month minimum. These numbers are not compatible with the $800-2,000/month ongoing budget target

### Critical Clarification: Rithmic Relationship via YPF

- Alex X. confirmed the Rithmic relationship would be DIRECT — YPF CCs you on communications but you sign the final agreement with Rithmic yourself

- This means YPF’s value in the Rithmic setup is onboarding facilitation only — not a reseller relationship

- YPF estimated: Rithmic process takes 1-2 weeks to respond, 4 weeks realistic to full setup

- YPF warned their developers would need to adapt our existing code to their systems — meaning no time savings vs. going direct

- CONCLUSION: Everything YPF offers on the Rithmic side, we are already pursuing directly. Their $14,997 setup fee buys nothing we have not already built

### Rithmic $50/User/Month Clarification

- The USD 50/user/month (discounted to USD 35 for first 5 months) in YPF’s document is YPF’s per-seat markup for brokering the Rithmic connection through their infrastructure

- This is NOT what Rithmic charges directly to prop firms, and NOT what traders pay for challenges

- At 100 traders, this would be $5,000/month to YPF just for the Rithmic layer — before any other fees

- Rithmic Funding Evaluator direct pricing is negotiated, volume-based — firms like Apex and Leeloo clearly pay far less per account to offer $15-150 challenge fees profitably

### Confirmed Monthly Budget Target and Feasibility

- Target: $800-2,000/month total ongoing at launch — this figure was established early and the entire project is structured around it

- Current actual burn: ~$18/month (Vultr VPS) — everything else is transactional

- Stripe: zero monthly, 2.9% + $0.30 per transaction — passed through or baked into pricing

- Wise for payouts: small per-transfer fees only, no subscription

- KYC: deferred to month two or later. Manual ID check + terms acceptance at launch is legally sufficient

- Rithmic direct: the one unknown. This number determines final launch math. Email sent, awaiting response

- Everything else (checkout, payout flow, risk rule enforcement, login) is buildable code, not subscriptions

### Vendor Landscape — Final Status

- Axcera: ELIMINATED — wants to be a full replacement, does not accommodate existing technology

- YourPropFirm: ELIMINATED — pricing is not compatible with budget; their Rithmic value-add is zero given our existing infrastructure

- Rithmic Direct (Funding Evaluator program): ACTIVE PURSUIT — email sent to sales@rithmic.com, response expected within 1-2 weeks

- Strategic fallback: if Rithmic direct pricing is unreasonable, re-evaluate with actual numbers in hand

### What Still Needs to Be Built (unchanged)

- Login system: auth.py, database.py, login.html — deferred, next build priority

- Stripe checkout: challenge purchase flow — Stripe Payment Links or Checkout, can be live in hours

- Rule enforcement: automated account breach detection and lockout — backend logic, not a subscription

- Remaining portal pages: Payouts, Stats, Certificates, Rewards

- Payout flow: manual ACH/Wise at launch, automate later via webhooks

- KYC: deferred — manual ID upload + terms acceptance at launch

### Website Build Chat Reference

- Most recent index.html confirmed on server — production quality, 3D animated chart canvas, sliding sidebar, gold/black brand system, Oswald + Barlow fonts, all sections present

- Website build chat (outside this project): chat ID 0cf587b3-a541-4907-9b91-cd49d66dc722 — this is where dashboard.html, trade-history.html, and index.html were built and deployed

- This chat (Rithmic Partnership-YourPropFirm.com) is reserved for Rithmic/vendor strategy discussion only

- New website build chat should be started to continue portal pages — upload master doc + current index.html to establish context

## Session 7 | April 2, 2026 | Talon — Vendor Strategy & Auth Architecture

Vendor strategy session. Both Axcera and YourPropFirm evaluated. Direct Rithmic relationship pursued. Auth/login architecture finalized. Email fired to Rithmic sales.

- TRADEECHO / ORDERCLONE CLARIFICATION: Rithmic conformance completed under TradeEcho (summud@usa.com). Wyoming LLC name taken, commercial brand became OrderClone. Do not conflate.

- RITHMIC CONFORMANCE STATUS: PASSED. Confirmed by Shyam Hari (Rithmic), January 23, 2026. App is logged in. Prefix confirmed for Rithmic 01 and Paper Trading systems.

- RITHMIC GLOBAL SERVER LIST received from rprotocolapi@rithmic.com Jan 23 2026: Chicago rprotocol.rithmic.com:443, NYC rprotocol-nyc.rithmic.com:443, Sydney rprotocol-au.rithmic.com:443, Sao Paolo rprotocol-br.rithmic.com:443, Frankfurt rprotocol-de.rithmic.com:443, HK rprotocol-hk.rithmic.com:443, Ireland rprotocol-ie.rithmic.com:443, Mumbai rprotocol-in.rithmic.com:443, Seoul rprotocol-kr.rithmic.com:443, CapeTown rprotocol-za.rithmic.com:443, Tokyo rprotocol-jp.rithmic.com:443, Singapore rprotocol-sg.rithmic.com:443

- TALON RITHMIC DEV KIT RECEIVED: Kashyap created separate developer account for Talon Trader Funding. Download: https://downloads.rithmic.com/TalonTraderFunding | User: talonfunding@usa.com | Password: uCqJ8PeV | TEST environment only. Server: wss://rituz00100.rithmic.com:443

- AUTH ARCHITECTURE FINALIZED: Single ecosystem login (email + bcrypt). Rithmic credentials stored AES-256 encrypted, fetched server-side. Admin IDs 1-50 reserved. Traders start at ID 51. Admin account ID 1: chief@talontraderfunding.com, BX19278 linked. SSO across portal, OrderClone Lite, ChartLogger Lite.

- EMAIL SENT: Human-written outreach to sales@rithmic.com covering existing Rithmic infrastructure, conformance, Funding Evaluator partnership path, provisioning and capital reserve questions.

## Session 6 | April 1, 2026 | ALL PROJECTS — Architecture & Strategy

Deep product architecture session. Ecosystem structure finalized. ChartLogger Lite and OrderClone Lite integrated into Talon portal. Exit/data portability strategy defined.

- ChartLogger Lite and OrderClone Lite live INSIDE talontraderfunding.com portal as sidebar pages — no separate login

- One login for entire Talon ecosystem — lite versions are backend-identical to full versions but restricted to Talon accounts only

- EXIT FLOW: trader leaves → (1) CSV download of raw data, (2) one-click transfer to full ChartLogger account

- FOUNDING TRADER concept: traders who transfer from Talon get permanent badge/status/discount

- DATABASE REQUIREMENT LOCKED IN: schema designed ONCE for full version, lite uses subset. Same table names, same field structure. Migration is a copy not a transformation. Must be designed before any code written.

- ORDERCLONE CORRECTION: OrderClone significantly more advanced than previously documented — live DOM, real market data, sim and live order routing. V8.0.1 app.py is the gold standard.

## Sessions 1-5 | March 24 — April 1, 2026 | Foundation Build

Competitive analysis, rules framework, full frontend build, vendor evaluation, production server deployment.

- Vultr VPS provisioned: 144.202.62.179, Ubuntu 24.04, Chicago, $18/month

- async_rithmic crash diagnosed and fixed: patched client.py to make all plants except order non-fatal, base.py patched to remove hardcoded system_name whitelist

- talon_server.py built from scratch using OrderClone V8 patterns — Flask + SocketIO, auto-account discovery

- Bulenox credentials BX19278 connected — all 4 plants live, accounts BX19278-90, -89, -37, -36 streaming

- nginx + HTTPS/SSL (Let’s Encrypt, auto-renewing) configured

- GitHub auto-deploy webhook — 2-5 second deploys on push to main (traderkysir/talontraderfunding-site)

- talon.service systemd unit — survives reboots, auto-restarts on crash

- Files at /opt/talon/, venv at /opt/talon/bin/python

- Portal pages built and live: index.html (landing), dashboard.html (live equity, drawdown, fills), trade-history.html (daily PnL, fills table, CSV export)

- Competitor analysis: Apex (intraday + EOD trailing), Bulenox, PropShop Trader, BluSky Pro analyzed

- ChartLogger conceived and domain registered on Cloudflare

# 1. Ecosystem Overview

Talon traders get a free limited tier of ChartLogger and OrderClone. This creates three upgrade funnels simultaneously. Neither product depends on Talon’s survival.

# 2. Shared Technical Infrastructure

## 2.1 Production Server

- Vultr VPS: 144.202.62.179 | Ubuntu 24.04 | Chicago | $18/month covers all three products

- Files: /opt/talon/ | Venv: /opt/talon/bin/python

- Services: talon.service and talon-webhook.service (systemd)

## 2.2 Deployment Pipeline

- GitHub repo: traderkysir/talontraderfunding-site

- Cloudflare DNS only (grey cloud — no proxy). A records point to 144.202.62.179

- GitHub webhook auto-deploys to Vultr in 2-5 seconds on push to main (webhook.py port 9000, secret talon-deploy-2026)

- talon_config.json is gitignored — credentials never overwritten by deploys

- SSL: Let’s Encrypt certificate, auto-renewing

- nginx: reverse proxy handling HTTPS, routes /api/ and /socket.io/ to Flask

- sed fix embedded in webhook.py to correct hardcoded IPs on every deploy

## 2.3 Rithmic Connection Layer

### Critical Rithmic Patch — Do Not Lose

- Location: /opt/talon/lib/python3.12/site-packages/async_rithmic/client.py

- All plants except order wrapped in try/except — failure is logged but does not crash

- base.py also patched to remove hardcoded system_name whitelist

### Rithmic Dev Kit Credentials

- OrderClone/TradeEcho dev kit: https://downloads.rithmic.com/AlexHishaamSummud | User: summud@usa.com | Password: VDEKPQWY | TEST environment only

- Talon Trader Funding dev kit: https://downloads.rithmic.com/TalonTraderFunding | User: talonfunding@usa.com | Password: uCqJ8PeV | TEST environment only

- Rithmic Test server: wss://rituz00100.rithmic.com:443 (SSL only, wss:// prefix required)

### R|Protocol API Login Sequence (Critical)

- Step 1: Open websocket → send RequestRithmicSystemInfo → parse system names → close connection

- Step 2: Open new websocket → send RequestLogin with system_name=’Rithmic Test’ → send template requests

- IMPORTANT: Must login to Rithmic Test via R|Trader Pro FIRST and digitally sign agreements before R|API+ login will work

- R|Protocol API dev kit zip: RProtocolAPI.0.87.0.0.zip — stored on local laptop + private GitHub: github.com/traderkysir/rithmic-dox-zip-file-summud_usa.com-VDEKPQWY (private, main branch)

### Rithmic Contact Directory

- Sales/Partnership: sales@rithmic.com | +1 845 306 5432

- Protocol API team: rprotocolapi@rithmic.com

- API dev kit: rapi@rithmic.com

- Main phone: (845) 735-5000 | Support: (877) 408-0008

- Address: 1 Ramland Road, Orangeburg, NY 10962

- Kashyap: Rithmic dev team contact who created the Talon developer account

### Whitelisting Note

- Shyam Hari flagged that not all Rithmic systems permit end-user apps to log in without being whitelisted

- For Talon’s own system once provisioned, the app must be whitelisted by the system administrator

- Nasdaq requires written permission before allowing R|Protocol API programs to access its market data

## 2.4 Test Credentials (Temporary — Bulenox)

- Accounts: BX19278-90, BX19278-89, BX19278-37, BX19278-36 — connected and streaming

- Auto-discovery via client.plants["order"].accounts — no hardcoded account IDs

# 3. Talon Trader Funding (talontraderfunding.com)

## 3.1 Strategic Differentiators

- Same-Day ACH Payouts — primary competitive differentiator

- Stability Guarantee — branded consistency rule (trader-friendly marketing, house-protective mechanics)

- Accelerator Path — instant-funded product, pure fee revenue

- Performance Score System — rewards traders while maintaining tighter caps

- Path to Live Capital — after 12 consecutive payouts

- No Daily Loss Limit during evaluation — tightened EOD drawdown floor compensates

## 3.2 Files Built and Live

- index.html — landing page (3D animated chart canvas, sliding sidebar, gold/black brand, announcement bar, all sections)

- dashboard.html — live equity curve, drawdown bars, eval targets, account switcher, fills

- trade-history.html — daily PnL, fills table with filtering, CSV export

- talon_server.py — Flask + SocketIO backend, Rithmic streaming

- template.html — base template for portal pages

## 3.3 Auth & Database Architecture (Designed — Not Yet Built)

- Ecosystem login: email + bcrypt password. Trader never types Rithmic credentials after onboarding.

- Rithmic credentials stored AES-256 encrypted, linked via foreign key to user record

- Admin IDs 1-50 reserved. Traders start at ID 51

- Admin account: ID 1 | chief@talontraderfunding.com | BX19278 linked

- SSO across portal, OrderClone Lite, ChartLogger Lite via shared session — one login, no re-auth

- Tables: users, rithmic_credentials, sessions

## 3.4 Portal Pages Still To Build

- Login system (auth.py, database.py, login.html) — NEXT BUILD PRIORITY

- Stripe checkout — challenge purchase flow (Stripe Payment Links or Checkout, can be live in hours)

- Rule enforcement — automated account breach detection and lockout (backend logic)

- Payouts page

- Stats/Analytics page

- Certificates page

- Rewards page

- Affiliates page

- ChartLogger Lite sidebar page

- OrderClone Lite sidebar page

## 3.5 Vendor Status — FINAL

- Axcera: ELIMINATED — wants to replace existing technology entirely

- YourPropFirm: ELIMINATED — pricing incompatible with budget, Rithmic value-add is zero given existing infrastructure

- Rithmic Direct (Funding Evaluator program): ACTIVE PURSUIT — email sent, awaiting response (1-2 weeks expected)

## 3.6 Monthly Budget Architecture

- Target: $800-2,000/month total ongoing at launch (established early, entire project structured around it)

- Current actual burn: $18/month (Vultr) — all other costs are transactional

- Stripe: zero monthly, 2.9% + $0.30/transaction

- Wise/ACH: per-transfer fees only for payouts

- KYC: deferred to month 2+ — manual ID upload + terms acceptance at launch

- Rithmic direct pricing: THE KEY UNKNOWN — determines final launch economics

# 4. OrderClone (orderclone.com)

## 4.1 TradeEcho vs OrderClone — Critical Distinction

- TradeEcho = the name registered with Rithmic, conformance name, technical/under-the-hood name. All Rithmic API correspondence is under TradeEcho / AlexHishaamSummud / summud@usa.com.

- OrderClone = commercial brand name, domain (orderclone.com), legal registered company name customers see.

- Same product, same codebase. TradeEcho is the engine, OrderClone is the badge on the hood.

- Do NOT go through conformance again for OrderClone — TradeEcho conformance covers it.

## 4.2 What Is Already Built and Working

- DOM (Depth of Market) — built and connected to live market data

- Real-time market data streaming — live feed active

- Sim mode: copy trades between sim accounts — confirmed working

- Live mode: route orders directly to Rithmic — capability built

- V8.0.1 app.py — confirmed working, the gold standard reference for ALL Rithmic patterns

## 4.3 OrderClone Lite Same-User Copying Note

- OrderClone Lite same-user-ID copying does NOT conflict with fraud detection that flags identical trades across different owner IDs

- This is a within-account copy, not a cross-user copy — no fraud flag triggered

## 4.4 Coding Rules for OrderClone

- At the start of any OrderClone session: ask Alex to describe the current build state before writing any code

- V8.0.1 app.py is the gold standard — all Rithmic patterns must match it

- Do NOT assume it is at an early stage

# 5. ChartLogger (chartlogger.com)

## 5.1 What It Is

A trading journal SaaS with automatic Rithmic import. Key differentiator: zero CSV uploads. All competitors (Tradezella, TraderSync, Edgewonk, TradeNote) require manual CSV. ChartLogger pulls trade data directly from Rithmic in real time.

## 5.2 Ecosystem Integration

- ChartLogger Lite lives inside Talon portal as a sidebar page — auto-provisioned for all Talon traders

- Full ChartLogger at chartlogger.com for non-Talon traders and upgraded subscribers

- Exit flow: trader leaves Talon → CSV download OR one-click transfer to ChartLogger full account

- Founding Trader badge: permanent status/discount for traders who transfer from Talon

## 5.3 Everything Still To Build

- Competitive research — Tradezella, TraderSync, Edgewonk, TradeNote, Stonk Journal

- Brand identity — logo, color palette (TBD after competitive research)

- Landing page — chartlogger.com

- DATABASE SCHEMA — design this FIRST before any other code

- Backend — new process on same Vultr server, shares Rithmic layer

- ChartLogger Lite sidebar page inside Talon portal

- Full journal portal pages using template.html

# 6. Authentication Architecture

## 6.1 Final Decision

- Single ecosystem login: email + password (bcrypt)

- Rithmic credentials stored encrypted, linked to user — fetched server-side automatically

- Trader uses one login for Talon portal, OrderClone Lite, ChartLogger Lite — no re-auth ever

- Talon provisions Rithmic credentials (same model as Apex/Bulenox) — trader receives them in welcome email AND they are silently stored in DB

## 6.2 Tier Access Matrix

- Free/Eval: ChartLogger Lite (read-only, Talon accounts only), OrderClone Lite (same-account copy only)

- Funded: full OrderClone Lite, expanded ChartLogger Lite

- Full ChartLogger subscriber: full journal, all accounts, annotations, export

- Full OrderClone subscriber: cross-account copy, live routing, multi-firm

# 7. Design System

- Fonts: Oswald (headings/nav) + Barlow (body)

- Primary gold: #C9A84C

- Background: #0D0D0D (dark)

- Layout: CSS Grid sidebar layout

- No embedded base64 images — always use hosted URLs

- Complete deployable files only — never snippets

# 8. Immediate Next Steps by Project

## Talon Trader Funding

- WAITING: Rithmic response to sales email (1-2 weeks expected) — this changes everything on pricing

- Follow up with Rithmic sales in ~1 week if no response

- Build login system (auth.py, database.py, login.html) — next build priority

- Build Stripe checkout — challenge purchase flow

- Build rule enforcement — automated breach detection

- Remaining portal pages: Payouts, Stats, Certificates, Rewards

## OrderClone

- Talon-limited tier implementation

- Landing page for orderclone.com

## ChartLogger

- Competitive research document first

- Brand identity, logo, color palette

- Landing page for chartlogger.com

- Database schema design — BEFORE any code

# 9. Chat Organization

- This chat (Rithmic Partnership-YourPropFirm.com): reserved for Rithmic/vendor strategy discussion ONLY

- Website build chat: start a new chat inside the Talon project, upload master doc + current index.html to establish context

- Previous website build reference (outside project): chat 0cf587b3-a541-4907-9b91-cd49d66dc722 — where dashboard.html, trade-history.html, and index.html were built

# 10. How to Use This Document

- New Talon session: paste Sections 2, 3, 6, 7, 8

- New OrderClone session: paste Sections 2, 4, 6

- New ChartLogger session: paste Sections 2, 5, 6, 7, 8

- Cross-product session: upload entire document

- Always tell Claude: "I am Alex, the owner. You are the sole developer on all three projects. Do not ask me to insert code or resolve programming issues myself — provide complete, deployable files only."

— END OF MASTER CONTEXT DOCUMENT v1.7 —

talontraderfunding.com | orderclone.com | chartlogger.com